## Slide 1
PONG
Projet d’Algorithmique 2nd semestre
Loïc Pilon Maignent William Gachet Melvin Gallet Héloïse
Notes: William

## Slide 2
Sommaire
Introduction
Exposition de la demande
Premières étapes du projet
Méthode utilisée
Lancement du projet
Avancement du projet
Récapitulatif des tâches
Difficultés rencontrées
Conclusion
Notes: William

## Slide 3
Résumé de projet
PONG | 
Nom du client | M. Chaland, M. Soloche
Nom du projet | Pong
Chef de Projet | Loïc Pilon
Date de début | 5 Janvier 2021
Date de fin | 5 Mai 2021
Durée du projet (semaines) | 17 semaines
Notes: William

## Slide 4
Présentation de l’équipe
Loïc Pilon
Chef de Projet
Héloïse Gallet
Developpeur
Melvin Gachet
Developpeur
William Maignent
Testeur
Notes: Heloise

## Slide 5
Exposition de la demande
Objectif principal
L’objectif du projet est de créer un jeu rétro en C par équipe de quatre personnes ainsi que de créer la documentation allant avec.
1
Objectifs secondaires
Le jeu devra avoir une architecture propre, chaque équipe devra sous-traiter une partie de son projet, et réaliser la sous-traitance d’un groupe.
2
Contrainte de réunion
Organisation de réunions régulières durant toute la durée du projet, rédaction de cahier de résumé de réunions.
3
Organisation de tests unitaires permettant le test individuel de chacune des fonctions avant son implémentation.
Gestion de tests
4
Respect des délais
Le projet devait être réalisé sur un nombre total de 17 semaines.
5
Présentation finale
Présentation finale du projet lors d’une soutenance à réaliser le 05/05/2021.
6
Notes: Melvin

## Slide 6
Premières étapes du projet
05.01.2021
Etape n°1
Création du groupe, prise de connaissance du sujet, et choix du projet.
Semaine du 05.01.2021
Etape n°2
Réunion des membres pour un débat d’idées et début de la rédaction du cahier des charges.
27.01.2021
Etape n°3
Premier point d’avancement, présentation des idées aux enseignants pour validation.
Notes: Melvin

## Slide 7
Plan des étapes du projet
Présentation
Création du groupe
Début de la réflexion
Tests unitaires des fonctions
Réunion d’idées
Programmation des fonctions
Rédaction de documents
Demande de sous-traitance
Implémentation de la sous-traitance
Notes: Loïc

## Slide 8
Présentation de la méthode de travail
Exigences du produit par le client.
Début de la réflexion et rédaction des carnets.
Réunion à chaque séance.
Sprint de programmation, et tests.
Livraison du produit final.
Décomposition en étapes :
- Réception des exigences du client.
Début de la réflexion et rédaction des cahiers.
Analyse, développement, tests et réunions à chaque séance.
Livraison du produit final.
Méthode agile :
Notes: Heloïse

## Slide 9
PONG
Lancement du projet

## Slide 10
Déroulement de la programmation
Architecture initiale stable, début IHM (menus…).
Fonctions de mouvements du jeu
Création zone de jeu, raquettes et balle.
Développement du moteur de collisions.
1
2
3
4
Création des modes de jeu.
Implémentation de la sous-traitance et fin.
Création de la gestion des utilisateurs.
5
6
7
Notes: William

## Slide 11
IHM
Trois options sont présentes sur cette page :
« Jouer » Permet d’arriver dans le menu du jeu.
« Règlement » Affiche le règlement du jeu.
« Quitter » Comme son nom l’indique, quitte l’application.
Menu principal :
La capture d’écran ci-dessus présente la page d’accueil lors du lancement de l’application.
Notes: William

## Slide 12
IHM
Sur cette page on observe quatre options :
« Contre-La-Montre » : Mode de jeu à durée limitée.
« Battle Royal » : Mode de jeu avec un nombre de vies limitées.
« Entrainement » : Permet de jouer contre un mur pour s’entrainer.
« Retour » : Retourne au menu principal.
Sélection du mode de jeu:
La capture d’écran ci-dessus représente le menu de sélection des modes de jeu.
Notes: William

## Slide 13
IHM
Sur cette page on observe :
Les différents utilisateurs.
La molette de paramètres de la partie.
Le bouton IA permettant de jouer contre une IA.
Le bouton « + » qui permet de rajouter un utilisateur.
Le bouton « Jouer » qui lance la partie.
Le bouton « Retour » qui retourne à la page précédente.
Le nombre de parties, de victoires et de défaites de chaque utilisateur.
Sélection des utilisateurs:
La capture d’écran ci-dessus représente le menu de sélection des utilisateurs.
Notes: Loïc

## Slide 14
IHM
Sur cette page on observe :
Les raquettes (Aux extrémités du terrain).
La balle.
Le nom des joueurs.
Le score de chaque joueur.
Le menu pause (dans le coin supérieur droit).
Zone de jeu :
La capture d’écran ci-dessus représente la zone de jeu en mode « Contre-La-Montre » uniquement.
Notes: Loïc

## Slide 15
IHM
Sur ce menu on observe les options :
Reprendre : Relance la partie en cours.
Rejouer : Relance une partie identique à celle en cours.
Mutateur : permet de modifier les paramètres de partie.
Quitter : Qui revient au menu.
Menu pause :
La capture d’écran ci-dessus représente le menu pause et ses options.
Notes: Melvin

## Slide 16
IHM
Sur ce menu on observe les options qui permettent de modifier :
La vitesse de la balle,
La taille de la balle
La taille de la raquette
Le temps disponible pour chaque partie de « Contre-La-Montre »
Mutateur :
La capture d’écran ci-dessus représente le mutateur.
Notes: Melvin

## Slide 17
Date et avancement du projet
Architecture initiale stable, début IHM (menus…).
Fonctions de mouvements du jeu
Création zone de jeu, raquettes et balle.
Développement du moteur de collisions.
1
2
3
4
Création des modes de jeu.
Implémentation de la sous-traitance et fin.
Création de la gestion des utilisateurs.
5
6
7
Du 01.02.2021 au 19.02.2021
Du 19.03.2021 au 21.02.2021
Du 01.03.2021 au 12.02.2021
Du 01.03.2021 au 12.02.2021
Du 22.03.2021 au 26.02.2021
Du 29.03.2021 au 21.04.2021
Du 26.04.2021 au 29.04.2021
Notes: melvin

## Slide 18
Récapitulatif des tâches : Partie 1
Membres / Täches | Loïc Pilon | Melvin Gachet | William Maignent | Héloïse Gallet
Organisation des fichiers | A/R | I | I | I
Création du menu | A/R | R | R | C
Création de la zone de jeu | C | A/R | R | R
Création des raquettes / balle | C | A/R | R | R
Gestion des collisions | A | R | R | C
Création des modes de jeu | A/R | C | C | I
Gestionnaire utilisateurs | A/R | C | C | I
Sauvegarde des résultats | A | R | I | I
Intégration de la musique | A/R | C | R | I
Notes: Heloïse

## Slide 19
Récapitulatif des tâches : Partie 2
Membres / Täches | Loïc Pilon | Melvin Gachet | William Maignent | Héloïse Gallet
Amélioration graphique de fin de projet | A/R | C | C | C
Création de l’IA | A/R | I | I | I
Documentation de début de projet | R | C | R | A/C
Documentation de fin de projet | C | C | A/R | R/C
Notes: Heloïse

## Slide 20
Difficultés rencontrées
Module Musique
Le module musique a posé problème car :
Jamais utiliser de musique en C auparavant
Peu d’information en ligne
Fonctionne sous Linux mais pas sous Windows (nous n’avons pas réussi à le faire marcher sous Windows).
Gestion des utilisateurs
La gestion des utilisateurs nous a pris du temps car :
Intégrer le système de Pile / File
Affichage particulier des utilisateurs ( 5 en colonne et 2 en ligne)
Enregistrer un utilisateur dans les parties joueurs.
Notes: Loïc

## Slide 21
Programme en action.
Démonstration

## Slide 22
Merci de votre attention.
Avez-vous des questions ?
Conclusion

## Slide 23
Problèmes rencontrées
Lorem ipsum, or lipsum as it is sometimes known, is dummy text used in laying out print, graphic or web designs.
Benefit Two
Lorem ipsum, or lipsum as it is sometimes known, is dummy text used in laying out print, graphic or web designs.
Benefit Three
Lorem ipsum, or lipsum as it is sometimes known, is dummy text used in laying out print, graphic or web designs.
Lorem ipsum, or lipsum as it is sometimes known, is dummy text used in laying out print, graphic or web designs.
Benefit Four
Benefit Five
Lorem ipsum, or lipsum as it is sometimes known, is dummy text used in laying out print, graphic or web designs.
Benefit Six
Lorem ipsum, or lipsum as it is sometimes known, is dummy text used in laying out print, graphic or web designs.

## Slide 24
 | Planning | Development (Desktop, App) | Development (IOS App) | Supporting
Jan |  |  |  | 
Feb |  |  |  | 
Mar |  |  |  | 
Apr |  |  |  | 
Plan Implementation
Project Plan
Build CRM
System
Build IOS
App
Conduct
Training
Data
Migration
Testing
Conduct
Webinar
User
Manual
Business
Analysis
Training
Video
Course
Testing

## Slide 25
Project Lifecycle Phases
Time
Resources
Concept Phase
Definition Phase
Organising Phase
Implementation Phase
Termination
Phase

## Slide 26
Critical Path Method
Pricing Model
01.01.20XX
Pricing Changes
01.01.20XX
Start Meeting
01.01.20XX
Project Closure
01.01.20XX
Alpha Test
01.01.20XX
Beta Test
01.01.20XX
Release
01.01.20XX
Start Marketing
01.01.20XX
SEO Campaign
01.01.20XX
Support
01.01.20XX

## Slide 27
Action Plan
Activities | Plan Start | Plan Duration | Plan End | Complete
Project Approval | 01-01-20XX | XX Days | 10-10-20XX | 25%
Planning | 01-01-20XX | XX Days | 10-10-20XX | 100%
Design | 01-01-20XX | XX Days | 10-10-20XX | 25%
Development | 01-01-20XX | XX Days | 10-10-20XX | 100%
Launch | 01-01-20XX | XX Days | 10-10-20XX | 25%
Advertising & SEO | 01-01-20XX | XX Days | 10-10-20XX | 100%
Project Close | 01-01-20XX | XX Days | 10-10-20XX | 25%

## Slide 28
Action Plan
Activities | Mon | Tue | Wed | Thu | Fri | Sat
Activity One |  |  |  |  |  | 
Activity Two |  |  |  |  |  | 
Activity Three |  |  |  |  |  | 
Activity Four |  |  |  |  |  | 
Activity Five |  |  |  |  |  | 
Activity Six |  |  |  |  |  | 
Activity Seven |  |  |  |  |  | 
Activity Two
Activity Three
Activity One

## Slide 29
Week Scheduler
Day/Time | 10:00 AM | 11:00 AM | 12:00 PM | 1:00 PM | 2:00 PM | 3:00 PM | 4:00 PM | 5:00 PM | 6:00 PM | 7:00 PM | 8:00 PM | 9:00 PM | 10:00 PM
Monday |  |  |  |  |  |  |  |  |  |  |  |  | 
Tuesday |  |  |  |  |  |  |  |  |  |  |  |  | 
Wednesday |  |  |  |  |  |  |  |  |  |  |  |  | 
Thursday |  |  |  |  |  |  |  |  |  |  |  |  | 
Friday |  |  |  |  |  |  |  |  |  |  |  |  | 
Saturday |  |  |  |  |  |  |  |  |  |  |  |  | 
Sunday |  |  |  |  |  |  |  |  |  |  |  |  | 
Activity Two
Activity Three
Activity One

## Slide 30
Month Scheduler
Nov | 10:00 am | 11:00 am | 12:00 pm | 1:00 pm | 2:00 pm | 3:00 pm | 4:00 pm | 5:00 pm | 6:00 pm | 7:00 pm | 8:00 pm | 9:00 pm
1 |  |  |  |  |  |  |  |  |  |  |  | 
2 |  |  |  |  |  |  |  |  |  |  |  | 
3 |  |  |  |  |  |  |  |  |  |  |  | 
4 |  |  |  |  |  |  |  |  |  |  |  | 
5 |  |  |  |  |  |  |  |  |  |  |  | 
6 |  |  |  |  |  |  |  |  |  |  |  | 
7 |  |  |  |  |  |  |  |  |  |  |  | 
8 |  |  |  |  |  |  |  |  |  |  |  | 
9 |  |  |  |  |  |  |  |  |  |  |  | 
10 |  |  |  |  |  |  |  |  |  |  |  | 
11 |  |  |  |  |  |  |  |  |  |  |  | 
12 |  |  |  |  |  |  |  |  |  |  |  | 
13 |  |  |  |  |  |  |  |  |  |  |  | 
14 |  |  |  |  |  |  |  |  |  |  |  | 
15 |  |  |  |  |  |  |  |  |  |  |  | 
16 |  |  |  |  |  |  |  |  |  |  |  | 
17 |  |  |  |  |  |  |  |  |  |  |  | 
18 |  |  |  |  |  |  |  |  |  |  |  | 
19 |  |  |  |  |  |  |  |  |  |  |  | 
20 |  |  |  |  |  |  |  |  |  |  |  | 
21 |  |  |  |  |  |  |  |  |  |  |  | 
22 |  |  |  |  |  |  |  |  |  |  |  | 
23 |  |  |  |  |  |  |  |  |  |  |  | 
24 |  |  |  |  |  |  |  |  |  |  |  | 
25 |  |  |  |  |  |  |  |  |  |  |  | 
26 |  |  |  |  |  |  |  |  |  |  |  | 
27 |  |  |  |  |  |  |  |  |  |  |  | 
28 |  |  |  |  |  |  |  |  |  |  |  | 
29 |  |  |  |  |  |  |  |  |  |  |  | 
30 |  |  |  |  |  |  |  |  |  |  |  | 
31 |  |  |  |  |  |  |  |  |  |  |  | 
Activity Two
Activity Three
Activity One

## Slide 31
20XX | Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep | Oct | Nov | Dec
1 |  |  |  |  |  |  |  |  |  |  |  | 
2 |  |  |  |  |  |  |  |  |  |  |  | 
3 |  |  |  |  |  |  |  |  |  |  |  | 
4 |  |  |  |  |  |  |  |  |  |  |  | 
5 |  |  |  |  |  |  |  |  |  |  |  | 
6 |  |  |  |  |  |  |  |  |  |  |  | 
7 |  |  |  |  |  |  |  |  |  |  |  | 
8 |  |  |  |  |  |  |  |  |  |  |  | 
9 |  |  |  |  |  |  |  |  |  |  |  | 
10 |  |  |  |  |  |  |  |  |  |  |  | 
11 |  |  |  |  |  |  |  |  |  |  |  | 
12 |  |  |  |  |  |  |  |  |  |  |  | 
13 |  |  |  |  |  |  |  |  |  |  |  | 
14 |  |  |  |  |  |  |  |  |  |  |  | 
15 |  |  |  |  |  |  |  |  |  |  |  | 
16 |  |  |  |  |  |  |  |  |  |  |  | 
17 |  |  |  |  |  |  |  |  |  |  |  | 
18 |  |  |  |  |  |  |  |  |  |  |  | 
19 |  |  |  |  |  |  |  |  |  |  |  | 
20 |  |  |  |  |  |  |  |  |  |  |  | 
21 |  |  |  |  |  |  |  |  |  |  |  | 
22 |  |  |  |  |  |  |  |  |  |  |  | 
23 |  |  |  |  |  |  |  |  |  |  |  | 
24 |  |  |  |  |  |  |  |  |  |  |  | 
25 |  |  |  |  |  |  |  |  |  |  |  | 
26 |  |  |  |  |  |  |  |  |  |  |  | 
27 |  |  |  |  |  |  |  |  |  |  |  | 
28 |  |  |  |  |  |  |  |  |  |  |  | 
29 |  |  |  |  |  |  |  |  |  |  |  | 
30 |  |  |  |  |  |  |  |  |  |  |  | 
31 |  |  |  |  |  |  |  |  |  |  |  | 
Activity Two
Activity Three
Activity One
Yearly Scheduler

## Slide 32
Project Status Dashboard
70%
Complete Task
50%
Tasks in Progress
30%
Not Started Tasks
0%
Errors
75%
Project Completed
Task | Description | Priority | Status | Complete
Task Name | Short Description | Hight | Done | 100%
Task Name | Short Description | Hight | In Progress | 60%
Task Name | Short Description | Normal | In Progress | 80%
Task Name | Short Description | Low | In Progress | 40%

## Slide 33
Management Team
Cristopher Johnson
Project Manager
Sean Collins
Client Dept. Chief
Lorem ipsum, or lipsum as it is sometimes known, is dummy text used in laying out print, graphic or web designs.
Lorem ipsum, or lipsum as it is sometimes known, is dummy text used in laying out print, graphic or web designs.

## Slide 34
Project Team
Sean Collins
Administrator
Sven Ferguson
Client Service
Anna Sue
Account Manager
Rebecca Smith
Manager Head
Alan Holden
Account Manager
Sam Finnegan
Product Director

## Slide 35
Project Team
Management Team | Name | Email | Project share
Project Manager | Human Resources | project@pm.design | 100%
Project Team |  |  | 
Account Manager | Rebecca Smith | project@design | 100%
Design | Anna Sue | project@design | 60%
Development | Sven Ferguson | project@design | 80%
Marketing | Alan Holden | project@design | 40%

## Slide 36
Sven Ferguson
Developer
Alan Holden
Developer
Sandra Smith
Designer
Marie Steward
Marketing & SEO
Susie Johnson
Team Lead
Alan Holden
Client Service
Alice Johnson
Project Manager
Project Team Structure

## Slide 37
Project Team Structure
Project Team
Group One
Group Two
Group Three
A
A
A
A
A
A
B
B
B
B
B
B
B
B
B
C
C
C
C
C
C
A - Group
short description
B - Group
short description
C - Group
short description

## Slide 38
Project Cost Estimate
Expenses | Units/Hrs. | Unit/Hrs. Cost | Total Cost
Item One | 10 Units | $20 | $1.000
Item Two | 120 Hrs. | $10 | $1.000
Item Three | 10 Units | $20 | $1.000
Item Four | 120 Hrs. | $10 | $1.000
Item Five | 10 Units | $20 | $1.000
Item Six | 120 Hrs. | $10 | $1.000
Item Seven | 10 Units | $20 | $1.000
Item Eight | 120 Hrs. | $10 | $1.000
Total project cost estimate |  |  | $10.000

## Slide 39
Price Table
Product One | Product Two | Product Three | Product Four | Product Five
Feature | Feature | Feature | Feature | Feature
 | Feature | Feature | Feature | Feature
 |  | Feature | Feature | Feature
 |  |  | Feature | Feature
 |  |  |  | Feature
$200 | $300 | $500 | $800 | $1000

## Slide 40
Possible Risk Types
Level 1 | Level 2 | Level 3
All Project Risks | Business Risks | • Competitors • Suppliers • Cash Flow
 | Technical Risk | • Hardware • Software • Network
 | Organizational Risk | • Executive Support • User Support • Team Support
 | Project Management Risk | • Estimates • Communication • Resources

## Slide 41
Project Risk Matrix
Impact → | 1 | 2 | 3 | 4 | 5
Probability↓ | Negligible | Minor | Moderate | Significant | Severe
81-100 % | Low Risk | Moderate Risk | High Risk | Extreme Risk | Extreme Risk
61-80 % | Minimum Risk | Low Risk | Moderate Risk | High Risk | Extreme Risk
41-60 % | Minimum Risk | Low Risk | Moderate Risk | High Risk | High Risk
21-40 % | Minimum Risk | Low Risk | Low Risk | Moderate Risk | High Risk
1-20 % | Minimum Risk | Minimum Risk | Low Risk | Moderate Risk | High Risk

## Slide 42
Project Risk Tracking
Id | Current Status | Priority | Issue Description | Owner | Expected Result Date | Escalation Required (Y/N)
1 | Open | Critical | Lorem ipsum is dummy text | Janson S. | 01.01.XX | Yes
2 | Work in Progress | Hight | Lorem ipsum is dummy text | Hudson M. | 01.01.XX | No
3 | Closed | Medium | Lorem ipsum is dummy text | Holmes S. | 01.01.XX | Yes
4 | Open | Low | Lorem ipsum is dummy text | Edison T. | 01.01.XX | No
5 | Closed | Medium | Lorem ipsum is dummy text | Tesla N. | 01.01.XX | Yes

## Slide 43
Communication Purpose | Communicate to: |  | Method | Date/Time
 | Team | Client |  | 
Design Wireframes |  | Client | Phone | 01.01.XX at 12.00 PM
Development Process | Team |  | CRM | 01.01.XX at 12.00 PM
Marketing Plan |  | Client | Email | 01.01.XX at 12.00 PM
QA Review |  | Client | Email | 01.01.XX at 12.00 PM
Design Process | Team |  | CRM | 01.01.XX at 12.00 PM
Communication Plan

## Slide 44
Project Health Card
Overall project status is Good
Schedule
Budget
Issues
Resourcing
Risks
Benefits
Project schedule is on track
Resourcing is adequate
Project is within budget
All project risks are in control
Project issues need attention
Project benefits need to be fixed

## Slide 45
Additional Slides

## Slide 46
Mission
Write Your Headline Here
Lorem ipsum, or lipsum as it is sometimes known, is dummy text used in laying out print, graphic or web designs. The passage is attributed to an unknown typesetter in the 15th century who is thought to have scrambled parts of Cicero's De Finibus Bonorum et Malorum for use in a type specimen book.

## Slide 47
Vision
Write Your Headline Here
Lorem ipsum, or lipsum as it is sometimes known, is dummy text used in laying out print, graphic or web designs. The passage is attributed to an unknown typesetter in the 15th century who is thought to have scrambled parts of Cicero's De Finibus Bonorum et Malorum for use in a type specimen book.

## Slide 48
What We Do
Service Two
02
Service Three
03
Service One
01
Lorem ipsum, or lipsum as it is sometimes known, is dummy text used in laying out print, graphic or web designs.
Lorem ipsum, or lipsum as it is sometimes known, is dummy text used in laying out print, graphic or web designs.
Lorem ipsum, or lipsum as it is sometimes known, is dummy text used in laying out print, graphic or web designs.

## Slide 49
History
3 / 2 / 20xx
17/ 3 / 20xx
12 / 5 / 20xx
8 / 7 / 20xx
Start Date
Client Agreement
Product Launch Date
Marketing Program
Lorem ipsum is dummy text used in laying out print, graphic or web designs.
Lorem ipsum is dummy text used in laying out print, graphic or web designs.
Lorem ipsum is dummy text used in laying out print, graphic or web designs.
Lorem ipsum is dummy text used in laying out print, graphic or web designs.

## Slide 50
Achievements
Achievement Two
Achievement Three
Achievement One
Lorem ipsum, or lipsum as it is sometimes known, is dummy text used in laying out print, graphic or web designs.
Lorem ipsum, or lipsum as it is sometimes known, is dummy text used in laying out print, graphic or web designs.
Lorem ipsum, or lipsum as it is sometimes known, is dummy text used in laying out print, graphic or web designs.

## Slide 51
Strategic Goals
Reliability
Nam quam nunc, blandit vel, luctus pulvinar, hendrerit id, lorem. Maecenas nec odio et ante tincidunt tempus.
Best Services
Nam quam nunc, blandit vel, luctus pulvinar, hendrerit id, lorem. Maecenas nec odio et ante tincidunt tempus.
Profit Increasing
Nam quam nunc, blandit vel, luctus pulvinar, hendrerit id, lorem. Maecenas nec odio et ante tincidunt tempus.
Excellence
Nam quam nunc, blandit vel, luctus pulvinar, hendrerit id, lorem. Maecenas nec odio et ante tincidunt tempus.
Happy Customers
Nam quam nunc, blandit vel, luctus pulvinar, hendrerit id, lorem. Maecenas nec odio et ante tincidunt tempus.
Innovations
Nam quam nunc, blandit vel, luctus pulvinar, hendrerit id, lorem. Maecenas nec odio et ante tincidunt tempus.

## Slide 52
Awards
Contest 20XX
WINNER
Contest 20XX
WINNER
Contest 20XX
WINNER
1
Lorem ipsum, or lipsum as it is sometimes known, is dummy text used in laying out print, graphic or web designs.
2
3
Contest 20XX
WINNER
4
Lorem ipsum, or lipsum as it is sometimes known, is dummy text used in laying out print, graphic or web designs.
Lorem ipsum, or lipsum as it is sometimes known, is dummy text used in laying out print, graphic or web designs.
Lorem ipsum, or lipsum as it is sometimes known, is dummy text used in laying out print, graphic or web designs.

## Slide 53
Wireframe Sample
1
2
3
Your Text
Your Text
Your Text
Write Your Headline Here
Lorem ipsum, or lipsum as it is sometimes known, is dummy text used in laying out print, graphic or web designs. The passage is attributed to an unknown typesetter in the 15th century who is thought to have scrambled parts of Cicero's De Finibus Bonorum et Malorum for use in a type specimen book.

## Slide 54
Wireframe Sample
Write Your Headline Here
Lorem ipsum, or lipsum as it is sometimes known, is dummy text used in laying out print, graphic or web designs. The passage is attributed to an unknown typesetter in the 15th century who is thought to have scrambled parts of Cicero's De Finibus Bonorum et Malorum for use in a type specimen book.

## Slide 55
Write Your Headline Here
Lorem ipsum, or lipsum as it is sometimes known, is dummy text used in laying out print, graphic or web designs. The passage is attributed to an unknown typesetter in the 15th century who is thought to have scrambled parts of Cicero's De Finibus Bonorum et Malorum for use in a type specimen book.
Wireframe Sample

## Slide 56
Project Plan
00 Happy Str.,
000000 Your Town, US
contact@email.com
Office: +1 111-000-000
Mobile: +1 111-000-0000
Hotline: 1800 - 2000
www.mycompany.com